Software Requirements Specification

Uptime & API Monitor

React Frontend  |  REST API  |  Background Worker  |  PostgreSQL

| Document detail | Value |
| --- | --- |
| Version | 1.0 (Draft) |
| Date | September 30, 2026 |
| Status | For review |
| Frontend | React (TypeScript) |

Table of Contents

1. Overview

2. Scope

3. Functional Requirements

4. Frontend Requirements (React)

5. Backend API Summary

6. Data Model

7. Non-Functional Requirements

8. Acceptance Criteria

9. Suggested Milestones

# 1. Overview

## 1.1 Purpose

A web application that lets users register HTTP endpoints, checks them automatically on a schedule, records the results, and alerts the user when an endpoint goes down or recovers.

## 1.2 Users

- Registered user: creates and manages their own monitors and alert channels.

- Public visitor: views a public status page (optional feature).

## 1.3 Architecture

- React single-page application (SPA) for the user interface.

- REST API backend handling authentication, data, and business logic.

- Background worker that executes scheduled checks and sends alerts.

- PostgreSQL database for users, monitors, results, and incidents.

# 2. Scope

| In scope (v1) | Out of scope (v1) |
| --- | --- |
| Accounts and authentication | Multi-region checks |
| Monitor create/read/update/delete | Team or organization accounts |
| Scheduled HTTP checks | SMS alerts |
| Incident tracking | Billing and plans |
| Email and Telegram alerts | Native mobile app |
| Dashboard and charts | TCP, ping, and DNS checks |
| Public status page (optional) |  |

# 3. Functional Requirements

## 3.1 Authentication and Accounts

| ID | Requirement |
| --- | --- |
| FR-1.1 | A user can register with email and password. |
| FR-1.2 | A user can log in and log out. |
| FR-1.3 | A user can reset a forgotten password through an emailed link. |
| FR-1.4 | A user can update their profile (name, email, password, timezone). |
| FR-1.5 | Each user can only see and modify their own data. |

## 3.2 Monitor Management

| ID | Requirement |
| --- | --- |
| FR-2.1 | A user can create a monitor with: name, URL, HTTP method (GET, POST, HEAD), interval (1, 5, or 15 minutes), timeout (5-30 seconds), and expected status code. |
| FR-2.2 | A monitor can optionally include custom headers, a request body, and a keyword that must appear in the response. |
| FR-2.3 | A user can edit, pause, resume, and delete a monitor. |
| FR-2.4 | Deleting a monitor also deletes its results and incidents, after a confirmation step. |
| FR-2.5 | The system validates URLs and rejects private or internal addresses (e.g. 127.0.0.1, 10.x.x.x). |
| FR-2.6 | A user can assign one or more alert channels to each monitor. |

## 3.3 Check Execution (Backend Worker)

| ID | Requirement |
| --- | --- |
| FR-3.1 | The worker runs each active monitor at its configured interval. |
| FR-3.2 | Each check records: timestamp, success or failure, status code, response time (ms), and error message. |
| FR-3.3 | A check succeeds only if the status code matches and the keyword (if set) is found within the timeout. |
| FR-3.4 | A failure in one check must not affect any other check. |

## 3.4 Incident Management

| ID | Requirement |
| --- | --- |
| FR-4.1 | An incident opens after N consecutive failures (default 2, configurable per monitor). |
| FR-4.2 | An incident closes automatically after the first successful check. |
| FR-4.3 | Each incident stores start time, end time, duration, and failure reason. |
| FR-4.4 | Only one incident can be open per monitor at a time. |

## 3.5 Alerts

| ID | Requirement |
| --- | --- |
| FR-5.1 | A user can add alert channels: email and Telegram (bot token and chat ID). |
| FR-5.2 | A user can send a test alert to verify a channel works. |
| FR-5.3 | An alert is sent when an incident opens and when it resolves. |
| FR-5.4 | No repeat alerts are sent while an incident remains open. |
| FR-5.5 | Alert delivery failures are logged and retried up to 3 times. |

## 3.6 Dashboard and Reporting

| ID | Requirement |
| --- | --- |
| FR-6.1 | The dashboard lists all monitors with current status (Up, Down, Paused), last check time, and last response time. |
| FR-6.2 | Each monitor has a detail page showing uptime % (24h, 7d, 30d), a response-time chart, recent checks, and incident history. |
| FR-6.3 | Users can filter monitors by status and search by name or URL. |
| FR-6.4 | Check results older than 30 days are purged automatically. |

## 3.7 Public Status Page (Optional)

| ID | Requirement |
| --- | --- |
| FR-7.1 | A user can mark selected monitors as public and obtain a shareable status URL. |
| FR-7.2 | The page shows current status and 30-day uptime for those monitors only, with no login required. |

# 4. Frontend Requirements (React)

## 4.1 Recommended Stack

| Concern | Suggestion |
| --- | --- |
| Build tool | Vite |
| Language | TypeScript |
| Routing | React Router |
| Server state / data fetching | TanStack Query |
| Forms and validation | React Hook Form + Zod |
| Charts | Recharts |
| Styling | Tailwind CSS or a component library (MUI / shadcn/ui) |
| HTTP client | Axios or a fetch wrapper |
| Testing | Vitest + React Testing Library |

## 4.2 Pages and Routes

| Route | Page | Access |
| --- | --- | --- |
| /login, /register | Authentication | Public |
| /forgot-password, /reset-password | Password reset | Public |
| /dashboard | Monitor overview | Authenticated |
| /monitors/new | Create monitor | Authenticated |
| /monitors/:id | Monitor detail | Authenticated |
| /monitors/:id/edit | Edit monitor | Authenticated |
| /incidents | All incidents | Authenticated |
| /alerts | Manage alert channels | Authenticated |
| /settings | Profile settings | Authenticated |
| /status/:slug | Public status page | Public |

## 4.3 Frontend Functional Requirements

| ID | Requirement |
| --- | --- |
| FE-1 | Protected routes redirect unauthenticated users to /login and return them to the original page afterwards. |
| FE-2 | Forms validate input on the client (required fields, URL format, number ranges) and display server errors clearly. |
| FE-3 | The dashboard auto-refreshes every 30 seconds without a full page reload. |
| FE-4 | Status is shown with color and text/icon (green Up, red Down, grey Paused), never color alone. |
| FE-5 | Every data view has loading, empty, and error states. |
| FE-6 | Destructive actions (delete, pause) require a confirmation dialog. |
| FE-7 | Success and error feedback appears as toast notifications. |
| FE-8 | The response-time chart supports switching between 24h, 7d, and 30d ranges. |
| FE-9 | Times display in the user's chosen timezone. |
| FE-10 | The UI is responsive and works on mobile, tablet, and desktop. |
| FE-11 | Auth tokens are stored securely (HTTP-only cookie preferred over localStorage). |
| FE-12 | Optional: light/dark mode toggle. |

## 4.4 Suggested Project Structure

src/

api/          API client and query hooks

components/   StatusBadge, MonitorCard, UptimeChart, ConfirmDialog

features/     auth, monitors, incidents, alerts, status-page

hooks/

layouts/      AuthLayout, DashboardLayout

pages/

routes/

types/

utils/

# 5. Backend API Summary

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register, /login, /logout | Authentication |
| POST | /api/auth/forgot-password, /reset-password | Password reset |
| GET, PATCH | /api/me | Profile |
| GET, POST | /api/monitors | List / create monitors |
| GET, PATCH, DELETE | /api/monitors/:id | Read / update / delete |
| POST | /api/monitors/:id/pause, /resume | Pause / resume |
| GET | /api/monitors/:id/checks?range=24h | Check history |
| GET | /api/monitors/:id/stats | Uptime and response stats |
| GET | /api/incidents | Incident list (filterable) |
| GET, POST, PATCH, DELETE | /api/alert-channels | Manage channels |
| POST | /api/alert-channels/:id/test | Send test alert |
| GET | /api/status/:slug | Public status data |

# 6. Data Model

| Entity | Key fields |
| --- | --- |
| User | id, email, password_hash, name, timezone, created_at |
| Monitor | id, user_id, name, url, method, interval_sec, timeout_sec, expected_status, keyword, headers, body, failure_threshold, is_active, is_public, created_at |
| CheckResult | id, monitor_id, checked_at, success, status_code, response_ms, error |
| Incident | id, monitor_id, started_at, resolved_at, reason |
| AlertChannel | id, user_id, type, config (encrypted), is_verified |
| MonitorAlertChannel | monitor_id, channel_id |

Index CheckResult on (monitor_id, checked_at) for fast history queries.

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Checks start within about 10 seconds of schedule. Dashboard loads in under 2 seconds. Supports 500 monitors on one small server. |
| Security | Hash passwords (bcrypt/argon2). Enforce HTTPS. Block SSRF to internal IP ranges. Encrypt alert credentials. Rate-limit auth and API endpoints. Protect against XSS and CSRF. |
| Reliability | Worker recovers automatically after a crash. One failed check never stops the scheduler. Alerts are retried on failure. |
| Usability | A first monitor can be created in under 1 minute. Clear error messages. Keyboard accessible with sufficient color contrast (WCAG AA). |
| Maintainability | Typed codebase, enforced linting and formatting, unit and integration tests for core logic. |
| Deployment | docker-compose for frontend, API, worker, and database. Environment-based configuration. Database backups. |

# 8. Acceptance Criteria

- A user can register, log in, and create a monitor in under 1 minute.

- When a monitored URL starts returning 500, an incident opens after the configured number of failures and exactly one alert is sent.

- When the URL recovers, the incident closes and one recovery alert is sent.

- Dashboard uptime % matches the underlying stored check data.

- A user cannot view or edit another user's monitors (API returns 403 or 404).

- Submitting a private IP such as http://127.0.0.1 as a monitor URL is rejected.

- The app is fully usable on a 375 px wide screen.

- Data older than 30 days is removed by the cleanup job.

# 9. Suggested Milestones

| Phase | Deliverable |
| --- | --- |
| 1 | Project setup, authentication (backend and React), database schema |
| 2 | Monitor CRUD (API and UI) |
| 3 | Background worker and check recording |
| 4 | Incidents and alerts (email first, then Telegram) |
| 5 | Dashboard, detail page, and charts |
| 6 | Security hardening, tests, and Docker setup |
| 7 | Public status page and polish (optional) |